Here’s a **tight, confident, and leadership-ready update** you can deliver in tomorrow’s EMR for Capital meeting — it keeps the urgency, progress, and recognition clear while showing control over the situation.

**EMR for Capital – Weekly Progress Update**

**Context:**  
We are in **firefighting mode** with only **7 weeks until the regulatory exam**. The pressure is real, but we are fully engaged, leveraging existing tools, and executing on a clear plan.

**1. Current Focus – Quick Wins**

* Over the past two weeks, we went from **3,000+ risk factors with gaps and mismatches** down to just **56 key “gaps”** and a few “hunters” remaining.
* These 56 are **targeted for completion this week**.
* The data gap remediation effort has **moved from a broad fix to a sniper approach**.

**2. Bad Data Remediation**

* We are in the **final decision stage** this week on the **fastest and most reliable way to handle bad data**.
* The goal: **Minimize risk while ensuring compliance and accuracy**.

**3. Next 1–2 Weeks – Proxies & Edge Cases**

* Focus will shift to:
  + **Proxy misalignment remediation**
  + Addressing **edge cases** that can trip models or reporting
* We are sequencing work so that **the largest blockers are removed first**.

**4. Confidence & Team Performance**

* **Yes, the timeline is tight — but we have the right team and momentum.**
* Special recognition:
  + **Julia** – relentless work ethic, balanced approach, and precision in delivery.
  + **Prashant** – brought focus and execution speed to the gap remediation after initial delays.
  + **Vijay** – despite Clean PnL Agency priorities, stepped in to guide and unblock critical issues.
* Many others are contributing **behind the scenes**, ensuring this gets to **green**.

**5. Closing Note**

We are **on the hook** now — but progress is tangible, blockers are falling, and we are confident we will deliver a compliant, tested, and robust EMR pipeline in time for the exam.

If you’d like, I can **condense this into a one-slide “Progress, Risks, Next Steps” visual** so you can project it in the meeting and keep the conversation focused.

Do you want me to prepare that slide format for you?